# Engineering Weekly Sync & Architecture Review

Date: September 21, 2026
Attendees: Maya Lin, Alex Chen, David Rossi, Priya Sharma

## Meeting Objectives

- Review Project Starlight Q3 milestone progress.

- Review UI refinement for reference document attachments (zero-footprint dropdown entry).

- Resolve CoreAudio drift issues on macOS Sonoma / Sequoia.

- Agree on SQLite ABI regression test suite before next release.

## Discussion Topics & Notes

- Local Artifacts UI: Alex demoed the new quiet inline badge row and dropdown entrypoint. No persistent card above notes. Dropzone triggers smoothly on hover.

- Audio Synchronization: David noted 12ms drift during Bluetooth reconnects. Fix is queued for Milestone 2 (Oct 10).

- CoreML Whisper Quantization: Priya tested Q4_0 quantization on M2 Max — 22% memory reduction with zero perceptible WER regression on technical jargon.

- Action Items:

  - Maya: Run migration benchmarks on databases with > 500 attachments.

  - David: Submit pull request for CoreAudio ring buffer retry handler.

  - Alex: Verify keyboard accessibility on the attachments text preview modal.