# Project Starlight: Pluto Offline Intelligence & Knowledge Engine

Product Requirements Document & Technical Specification
Version 2.4 · Q3/Q4 Architecture Brief · Confidential / Internal

## 1. Executive Summary & Objective

Project Starlight delivers Pluto’s next-generation offline meeting assistant capabilities. The objective is to provide an executive-level second brain that captures, transcribes, and synthesizes conversations with zero cloud leakage, operating entirely on-device with sub-3-second note synthesis on Apple Silicon hardware.

In this phase, Pluto introduces Reference Document Ingestion, enabling users to attach project briefs, technical specs, and meeting agendas directly to specific meetings to ground and enrich LLM notes generation with exact domain context.

## 2. Team & Key Stakeholders

| Name | Role | Core Responsibilities |
| --- | --- | --- |
| Maya Lin | Staff Platform Architect | SQLite persistence, junction schema design, vector indexing, and revision hashing. |
| Alex Chen | Lead Product Designer | Editorial meeting notes UX, zero-footprint attachment bar, and document inspector. |
| David Rossi | Native Audio Lead | CoreAudio ring-buffer synchronization, device switching resilience, and echo cancellation. |
| Priya Sharma | Machine Learning Lead | Whisper.cpp CoreML optimization, speaker diarization, and voiceprint clustering. |

## 3. Architecture & Technical Constraints

### 3.1 Local Artifacts Junction Pipeline

- Database Schema: Reference documents are linked to meetings via the meeting_local_artifacts junction table (meeting_id ↔ artifact_id) with cascading deletes on meeting or document removal.

- Cache Invalidation & Revision Hashes: Attaching or detaching an artifact computes a SHA-256 hash across both user notes and attached document text (userNotesHash). Any modification invalidates outdated cached synthesis runs, prompting the user to regenerate notes.

- Context Window Budget: To prevent prompt saturation on 8k/16k context local models, extracted text injected into the LLM synthesis prompt is capped at 48KB per meeting, prioritised by relevance and recency.

### 3.2 Supported File Formats & Extraction

- Microsoft Word (.docx): Unzipped XML stream parser via JSZip extracting body paragraphs and tables.

- Apple Pages (.pages): Native zip extraction inspecting protobuf index data and quick-look previews.

- Portable Document Format (.pdf): Extracted via unpdf with page boundary normalisation and whitespace cleanup.

- Plaintext & Markdown (.md, .txt): UTF-8 normalized stream ingestion.

### 3.3 Privacy & Grounding Guarantees

- Raw audio, transcripts, and attached document text must never leave the user’s machine without explicit export actions.

- Notes synthesis must explicitly cite and ground claims in evidence: statements from attached documents are distinguished from spoken dialogue using [Attached Document: <Title>] markers.

## 4. Q3 Sprint Milestones & Deliverables

### Milestone 1: Document Ingestion & Impeccable Notes UI

- Target Completion: October 3, 2026

- Owners: Alex Chen & Maya Lin

- Success Criteria:

  - Zero-footprint empty state when no documents are attached.

  - Document attachment accessible via dropdown (... menu) and instant drag-and-drop on the notes surface.

  - Quiet inline badge row (📎 Reference docs: [Word · PRD ✕] + Add) with full-text inspection modal.

### Milestone 2: Audio Pipeline Hardware Resilience

- Target Completion: October 10, 2026

- Owner: David Rossi

- Success Criteria:

  - Seamless audio recovery during Bluetooth headphone disconnects without crashing recording streams.

  - Drift compensation under 15ms between system loopback and microphone input streams.

### Milestone 3: Speaker Diarization & Voice Matching

- Target Completion: October 17, 2026

- Owner: Priya Sharma

- Success Criteria:

  - CoreML Whisper.cpp inference time under 0.25x real-time on M2 Max / M3 Pro.

  - One-click speaker voice suggestion matching against historical voiceprint embeddings.

### Milestone 4: Production Packaging & Stress Testing

- Target Completion: October 24, 2026

- Owners: Full Engineering Team

- Success Criteria:

  - Memory consumption below 280MB during active 60-minute meeting recording.

  - SQLite ABI rebuild verification verified across Electron updates.

## 5. Key Decisions & Trade-Offs

- Inline Pill Row vs. Persistent Upload Card:

  - Decision: Removed the persistent upload card in favor of a zero-footprint state that renders nothing until documents are attached, nesting the primary attachment action inside the ... menu and supporting drag-and-drop.

  - Rationale: Meeting notes should feel like a calm executive brief; empty dropzones add unnecessary cognitive clutter to everyday meetings.

- Per-Meeting Attachments vs. Global Library:

  - Decision: Adopted a junction model allowing documents to belong directly to specific meetings, while maintaining an overview in the Local Sources tab.

  - Rationale: Different meetings require distinct context (e.g., Sprint PRD vs. Legal Contract) without polluting the global LLM prompt.

## 6. Open Action Items & Risks

- Risk 1 (High): Scanned or image-only PDFs will produce empty text extractions without OCR.

  - Mitigation: Fallback to Apple Vision framework text recognition planned for Q4.

- Action Item (Maya): Benchmark SQLite junction query latency with > 500 attached artifacts.

- Action Item (Priya): Quantize Whisper medium model to Q4_0 for 8GB RAM MacBook Air support.

- Action Item (David): Implement auto-retry on audio ring buffer overflow events.